Backlog Grooming

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Sprint Backlog Grooming w PO + Q&A Session with Corey |  |  |
| --- | --- | --- | --- |
| Date | 6/12/24 |  |  |
| Start Time | 5:30 pm |  |  |
| End Time | 6:15 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Dr. Patricia Wells Corey Slaton Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Dr. Wells asks for updates from each team member - Kristy shares her progress creating a development environment as well as starting on sorting the Approvals page - Bryan shares progress on creating the Teams channels. - Other team members are mostly in research phase. - The team decides that Corey does not need to come next week since he is volunteering and the team has become adequately familiar with the app. - Dr. Wells shares genuinely inspiring life advice about setting goals. |

[NOTE]: As a group, our best availability for meeting with the PO and Corey Slaton for longer meetings was on Wednesday evenings at 5:30pm for backlog grooming.

Although we will submit this on Canvas when the assignment is available on the first Fridays of Sprints, the backlog grooming meetings is held on the first Wednesday of every sprint at 5:30pm.

This note documents the rationale for the discrepancy between the recorded date here and the submission on Canvas.

Minutes:

Product Backlog 6/12/24

| COMPLETED | IN-PROGRESS | BACKLOG |
| --- | --- | --- |
| - N/A | - As a STARS admin, I would like the Approvals Page to be sortable based on any column. - KRISTY (10 story points) - As a STARS admin, I would like the channels to be automatically created in Teams based on the courses that are approved each semester. (10 story points) – Bryan Team is researching their assigned stories. | - As a STARS admin, I would like a student to be automatically added to a Microsoft Teams channel when their request for tutoring is approved. (15 story points) – Roberto & Frank (Bryan backup) - As a STARS admin, I would like a tutor to be automatically added to a Microsoft Teams channel when they are approved to tutor it. (10 story points) – Roberto & Frank (Bryan backup) - Deploy current app to start understanding deployment process and updating process. - KRISTY - As a STARS admin, I would like channels to be automatically archived at the end of the semester and no longer active. (10 story points) – FURZAAN - NEW: As a STARS admin, I would like to “Start Semester” dynamically after setting the course offerings. - As a STARS admin, I would like the tutoring availability specified by the tutors to automatically populate an Excel calendar. (20 story points) (maybe not possible) |

Additional stories:

- How many students (not tutors) accepted access to each course?

- How many tutors were assigned to each course?

- Exporting to an Excel sheet at the end of the semester.

- Permission verification within Teams.