Daily Stand Up

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Stand Up |  |  |
| --- | --- | --- | --- |
| Date | 06/19/24 |  |  |
| Start Time | 6:15 pm |  |  |
| End Time | 6:30pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Each member announces their progress on task items. |

Minutes:

Kristy Hamlin

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - Replicated floApproveRequest and floDenyRequest in dev environment. - I transferred my solutions to the real application. The Approvals and Denials pages are sortable in the STARS App. Will present to team on Wednesday. | - Research deploying a PowerApp solution | - Deploying development environment - Deploying actual STARS app | N/A |

Roberto Vera

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| N/A | - Researching how to add students and tutors to Microsoft Teams channels. - Understanding the current status of the application and its features. - Researching how creating Team channels works to cohesively implement a function to manually add users to them. | Implementing solution to add students and tutors to already created Microsoft Teams Channels | N/A |

Furzaan Khan

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| N/A | Implementing the flow for archiving channels that were created at the end of the semester. | N/A | Getting full access to the components of the app. |

Bryan Arango Cruz

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - Created Power Automate flow to create Teams channels using test data. - Test flow with real data coming from Power App | - Add students and tutors to channels - Research about the best way for adding accounts to channels using Power Automate | N/A | N/A |

Frank Reloba

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| N/A | Finding means of creating channels in Teams | N/A |  |