Sprint Review

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Sprint Review w PO |  |  |
| --- | --- | --- | --- |
| Sprint | 3 |  |  |
| Date | 6/20/24 |  |  |
| Start Time | 7:30 pm |  |  |
| End Time | 8:10 pm |  |  |
| Attendance |  |  | Meeting Outline |
| PRESENT Dr. Patricia Wells (Product Owner) Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT Corey Slaton (Past Cap II student) – team agreed he could take a break | - Each team member reported their progress to Dr. Wells - The team discusses the “Start Semester” setup. Bryan shows Dr. Wells the flow he has created to make Teams Channels and how it relates to the “Start Semester” Page. |

[NOTE]: As a group, our best availability for meeting with the PO and Corey Slaton for longer meetings was on Wednesday evenings at 5:30pm for backlog grooming, and Sprint Review.

Although we will submit this on Canvas when the assignment is available, the Sprint Review meetings is held on the second Wednesday of every sprint at 5:30pm.

This note documents the rationale for the discrepancy between the recorded date here and the submission on Canvas.

[NOTE 2]: this meeting was postponed from Wednesday 7/19/24 to Thursday 7/20/24 due to the PO not being available.

Minutes:

*Bryan spent some time showing Dr. Wells the current setup of the “Start Semester” page, which is not dynamic and currently requires the app to be re-configured every semester. Dr. Wells agreed to implement the changes that Bryan recommended.

Sprint 3 Summary

| COMPLETED | INCOMPELTE/IN PROGRESS |
| --- | --- |
| - As a STARS admin, I would like the Approvals and Denials Pages to be sortable based on any column. - KRISTY (10 story points) - As a STARS admin, I would like the channels to be automatically created in Teams based on the courses that are approved each semester. (Bryan) (20 story points) - As a STARS admin, I would like to “Start Semester” using the course offerings for that semester. (Bryan) (10 story points) | - As a STARS admin, I would like a student to be automatically added to a Microsoft Teams channel when their request for tutoring is approved. (15 story points) – Roberto & Frank (Bryan backup) - As a STARS admin, I would like a tutor to be automatically added to a Microsoft Teams channel when they are approved to tutor it. (10 story points) – Roberto & Frank (Bryan backup) - Deploy current app to start understanding deployment process and updating process. - KRISTY - As a STARS admin, I would like channels to be automatically archived at the end of the semester and no longer active. - Furzaan (10 story points) |

BACKLOG

- As a STARS admin, I would like a student to be automatically added to a Microsoft Teams channel when their request for tutoring is approved. (15 story points) – Roberto & Frank (Bryan backup) - As a STARS admin, I would like a tutor to be automatically added to a Microsoft Teams channel when they are approved to tutor it. (10 story points) – Roberto & Frank (Bryan backup) - Deploy current app to start understanding deployment process and updating process. – KRISTY - As a STARS admin, I would like channels to be automatically archived at the end of the semester and no longer active. - Furzaan (10 story points) - As a STARS admin, I would like the tutoring availability specified by the tutors to automatically populate an Excel calendar. (20 story points) (maybe not possible)

High Priority

New –  discussed with Dr. Wells.