Sprint Retrospective

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Sprint Retrospective |  |  |
| --- | --- | --- | --- |
| Sprint | 3 |  |  |
| Date | 06/21/24 |  |  |
| Start Time | 5:15 pm |  |  |
| End Time | 5:30 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Reflect on the sprint process - Identify areas for improvements |

Sprint 2 Reflections

What went well during the Sprint?

- Excellent team communication. Members respond to messages and attend stand up meetings and meetings with the PO. - More experience team members (aka Bryan) took the initiative to begin work on some of the more difficult User Stories and also volunteered to help others in the coming sprint. - Kristy was able to sort the Approvals and Denials tables. - Excellent communication and support from Product Owner (Dr. Wells) and previous Cap II student (Corey Slaton)

What did not go well? What can be improved?

- Some stories are dependent on other stories.

Action Items for Next Sprint to improve process

- Some team members were reassigned this Sprint so that they could begin working on user stories that were not dependent on other user stories. Hopefully this helps the whole team work in a united and efficient manner.