Backlog Grooming

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Sprint Backlog Grooming w PO |  |  |
| --- | --- | --- | --- |
| Date | 6/26/24 |  |  |
| Start Time | 5:30 pm |  |  |
| End Time | 6:15 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Dr. Patricia Wells Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Each member reports their progress to Dr. Wells. - Bryan reviews meetings he had with the group members - Kristy discusses a discovery she made regarding functionality that is missing from the current app. She discusses with Dr. Wells different implementations for the app. Kristy agrees to create user stories and documentation of what is needed to make the app functional for the admin. - Other group members also report on their progress and meetings with Bryan. - Dr. Wells answers each team member’s questions regarding her preferences for creating teams channels in the STARS app, archiving chats and private conversations, etc. |

[NOTE]: As a group, our best availability for meeting with the PO and Corey Slaton for longer meetings was on Wednesday evenings at 5:30pm for backlog grooming.

Although we will submit this on Canvas when the assignment is available on the first Fridays of Sprints, the backlog grooming meetings is held on the first Wednesday of every sprint at 5:30pm.

This note documents the rationale for the discrepancy between the recorded date here and the submission on Canvas.

Minutes:

Product Backlog 6/26/24

| COMPLETED | IN-PROGRESS | BACKLOG |
| --- | --- | --- |
| - N/A |  | - As a STARS admin, I would like a student to be automatically added to a Microsoft Teams channel when their request for tutoring is approved. (15 story points) – Roberto & Frank (Bryan backup) - As a STARS admin, I would like a tutor to be automatically added to a Microsoft Teams channel when they are approved to tutor it. (10 story points) – Roberto & Frank (Bryan backup) - Deploy current app to start understanding deployment process and updating process. - KRISTY - As a STARS admin, I would like channels to be automatically archived at the end of the semester and no longer active. (10 story points) – FURZAAN - NEW (task): Define User Stories needed for app version 1.0 to be functional, especially in regards to starting and ending each semester. (10 story points) - KRISTY - NEW: As a STARS admin, I would like to generate a data report from a semester (number of students in each course, number of tutors in each course, activity in each channel, etc) after a semester has ended. - As a STARS admin, I would like the tutoring availability specified by the tutors to automatically populate an Excel calendar. (20 story points) (maybe not possible) |

Additional ideas discussed by team:

- Exporting statistics about each semester to an Excel sheet at the end of the semester.

  - How many students (not tutors) accepted access to each course?

  - How many tutors were assigned to each course?

- Permission verification within Teams.

- NEW: Is it possible to have the “End semester” process to create a copy of the main Excel?

- NEW: Is it possible to have the “Start semester” process to clear out the Excel for the new semester?

- NEW: Is it possible to archive a private chat between a student and a tutor?

- NEW: Is it possible to archive the group chat of each class every semester?

- Can we manually remove students from the chats as part of the end semester process? We don’t’ want the activity to continue after the course ends. However, we need to make sure that this would not delete the chat history once everyone leaves a chat. Also we don’t want to lose the history of private chats either.