Daily Stand Up

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Stand Up |  |  |
| --- | --- | --- | --- |
| Date | 06/26/24 |  |  |
| Sprint | 4 |  |  |
| Start Time | 6:15 pm |  |  |
| End Time | 6:30 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Each member announces their progress on task items. |

Minutes:

Kristy Hamlin

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| Collectively proposed a flow where the application is going to use a single Excel file as the source of data. Some new user stories were generated due to this recommendation. | - Research deploying a PowerApp solution (still in progress) - Testing solutions for Managing Requests, Viewing Approvals, and Viewing Denials, from a specified semester. (currently these galleries are connected only to the Spring 24 Excel) | - Deploying development environment - Deploying actual STARS app | N/A |

Roberto Vera

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| Collectively proposed a flow where the application is going to use a single Excel file as the source of data. Some new user stories were generated due to this recommendation. | - Researching how to add students and tutors to Microsoft Teams channels. - Understanding the current status of the application and its features. - Researching how creating Team channels works to cohesively implement a function to manually add users to them. | Implementing solution to add students and tutors to already created Microsoft Teams Channels | N/A |

Furzaan Khan

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| Collectively proposed a flow where the application is going to use a single Excel file as the source of data. Some new user stories were generated due to this recommendation. | Implementing the flow for archiving channels that were created at the end of the semester. | N/A | Getting full access to the components of the app. |

Bryan Arango Cruz

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| Collectively proposed a flow where the application is going to use a single Excel file as the source of data. Some new user stories were generated due to this recommendation. | Research about the best way for adding accounts to channels using Power Automate to assist the team members in completing their user stories. | Improve the application’s GUI and add instructions and links to the different sections of the app, as applicable. | N/A |

Frank Reloba

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| Collectively proposed a flow where the application is going to use a single Excel file as the source of data. Some new user stories were generated due to this recommendation. | Developing the flow to establish student and tutor users into created teams channels | N/A |  |