Daily Stand Up

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Stand Up |  |  |
| --- | --- | --- | --- |
| Date | 07/12/24 |  |  |
| Sprint | 5 |  |  |
| Start Time | 5:15 pm |  |  |
| End Time | 5:30 pm |  |  |
| Attendance |  |  | Action Items |
| PRESENT Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT N/A | - Each member announces their progress on task items. |

Minutes:

Kristy Hamlin

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - Created V1_StudentRegistration flow which works with the new MasterExcel. Turned off old StudentRegistration flow so new requests will not change the Spring24 Excel anymore. - Updated all galleries in V1 app pages to connect to the MasterExcel. - Created updated V1 Approval and Denial flows. Flows are tested! | - Creating approval process so that STARS Admin can approve requests directly from email (in progress 7/12/24: Testing the page/flow I made for the admin to enter their email. - Creating tips document for next semester. - Research deploying a PowerApp solution (Dr. Wells requested we try to deploy this semester on 7/10, this is high priority | - Deploying development environment - Deploying actual STARS app - Adding “new request” email to student reg flow | N/A |

Roberto Vera

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - Researched how to add students and tutors to Microsoft Teams channels. - Going over current application status. - Researched how creating Team channels works to cohesively implement a function to manually add users to them. | - Implementing solution to add students and tutors to already created Microsoft Teams Channels | N/A | - Reading the correct Excel sheet and altering the corresponding Student and Tutor tables in such Excel sheet. |

Furzaan Khan

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| Completed the main part of the flow for creating copies of the master excel sheet. | Getting the flow to execute using the reset button that is in the application. | N/A | Archiving a channel seems to have many complications due to using custom APIs which is not ideal for this application. |

Bryan Arango Cruz

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| - Research about the best way for adding accounts to channels using Power Automate to assist the team members in completing their user stories. Assisted the students who have this user story with findings, tips, and recommendations. - Improved the application’s GUI and added instructions and links to the different sections of the app, as applicable. | - Fine tune the application logic flow (buttons, instructions) and improve usability. - Offering assistance to the other members with questions about Power Automate and Power Apps. | Document what was completed during the semester (Power Automate Flow to create channels), Application logic (graphical), and Database use (Master Excel). | N/A |

Frank Reloba

| Completed | In-Progress | Not Started | Roadblocks |
| --- | --- | --- | --- |
| N/A. | Developing the flow to establish student and tutor users into created teams channels | N/A |  |