Sprint Review

Project: STARS App Enhancement

Class: Capstone II

Semester: Summer 2024

Product Owner: Patricia McDermott-Wells, PhD

| Meeting Type | Sprint Review w PO |  |  |
| --- | --- | --- | --- |
| Sprint | 5 |  |  |
| Date | 7/17/24 |  |  |
| Start Time | 5:30 pm |  |  |
| End Time | 6:10 pm |  |  |
| Attendance |  |  | Meeting Outline |
| PRESENT Dr. Patricia Wells (Product Owner) Roberto Vera Furzaan Khan Bryan Arango Cruz Kristy Hamlin Frank Reloba |  | ABSENT Corey Slaton (Past Cap II student) – team agreed he could take a break | - Each team member reported their progress to Dr. Wells (more information under “minutes”) - The team discusses ensuring that flows remain available within the STARS solution after our accounts are shut down. - Dr. Wells discusses the importance of documentation so that the next group may continue our work. |

[NOTE]: As a group, our best availability for meeting with the PO and Corey Slaton for longer meetings was on Wednesday evenings at 5:30pm for backlog grooming, and Sprint Review.

Although we will submit this on Canvas when the assignment is available, the Sprint Review meetings is held on the second Wednesday of every sprint at 5:30pm.

This note documents the rationale for the discrepancy between the recorded date here and the submission on Canvas.

Minutes:

Kristy explains her updates regarding the student registration flows. She was successfully able to create v1 versions of the StudentRegistration, Approval, and Denial flows that are used in the v1 pages of the app and use the new MasterExcel file. Additionally, she was able to implement the option for the Admin to use Automate Approvals/Outlook to approve Student Requests. She also implemented a page for the STARS Admin to enter up to 3 email addresses to be used for Automate Approvals.

Bryan shows how he updated the GUI. He updated the buttons to show intuitive colors indicating whether they were available for the user to click or not. Whether they are available for the user to click depends on whether the semester has been started. He also implemented a Start Semester Wizard with instructions for the user to start the semester, and implemented the flow to create Teams channels as part of the Start Semester process.

Furzaan created a flow that is used at the end of the semester to copy the Master Excel. It works and creates a copy of the Master Excel in the same directory as the current Master Excel. He still has a little work to do to make sure the flow renames the Excel as desired, and cleans out the desired data from the current Master Excel so that it is ready for a new semester.

Frank has been working on adding the students to the Teams. He created a flow that is triggered when the MasterExcel is changed, and looks for new items in the Approvals table to add those students to the proper table. He says he will also work on a flow to add tutors to the correct teams.

Roberto has also been working on adding students to the Teams. Frank and Roberto admit that they should have been better at communicating with each other to prevent double-work, and will coordinate to finish up this flow and adding tutors.

Sprint 5 Summary

| COMPLETED | INCOMPELTE/IN PROGRESS |
| --- | --- |
| - Task: Create new Master Excel file and reconfigure all flows and galleries to connect to this file.– Kristy - As a STARS admin, I would like to be able to approve student requests via an Outlook emails in addition to being able to approve them in the STARS App. – (12 story points) Kristy - As a STARS admin, I would like to be able to choose an initial set of courses that will be offered for tutoring when starting a new semester. - What courses can be chosen should be clear - The offered status should be updated to the Master Excel (12 story points) Bryan - As a STARS admin, I would like the channels to be automatically created in Teams based on the courses that are approved each semester. (related to previous Story because they will likely be the same step) - Record active courses, inactive courses in the Master Excel. I think this method will be the best rather than having a separate Excel for current courses. The less Excel files that need to be maintained/copied/etc, the better. (10 story points) – Bryan - As a STARS admin, I would like the end semester process to have a feature to make a copy of the semester’s Master Excel with an appropriate name indicating the semester that has just finished. - A button can be used to execute the flow - Feedback should be given to the admin that the excel was created and where it is located, if applicable. Furzaan (10 story points) - As a STARS admin, I would like the App to make it clear to me that I have ended the current semester and to restrict my ability to interact with the app until a new semester is begun (to avoid confusion. It could also allow the admin to continue to interact with the app, but remind them to copy the Excel again to save any additional progress…) – Bryan (6 story points) | - As a STARS admin, I would like a student to be automatically added to a Microsoft Teams channel when their request for tutoring is approved. (15 story points) – Roberto & Frank (Bryan backup) - As a STARS admin, I would like a tutor to be automatically added to a Microsoft Teams channel when they are approved to tutor it. (10 story points) – Roberto & Frank (Bryan backup) - Deploy current app to start understanding deployment process and updating process. - KRISTY - As a STARS admin, I would like channels to be automatically archived at the end of the semester and no longer active. - Furzaan (10 story points) - As a STARS admin, I would like a tutor to be automatically added to a Microsoft Teams channel when they are approved to tutor it. – Frank & Roberto (10 story points) |

Below are items that were discussed that we did not begin work on:

STUDENT REGISTRATION

- Task: Create replica of Microsoft Form for Student Registration and re-configure connections (in StudentRegistration flow) to use this new Form. Make sure the new Form is located on SharePoint somewhere accessible to everyone and the STARS Admin. I do not think Corey shared with us the Form that is currently connected to the Student Registration Flow and he has not responded to my email. – Kristy NOTE TO FUTURE GENERATIONS: We had this Form and I did not need to re-create it. I just did not know where to look. You need to go to Microsoft Forms and then you will see a section for any Teams you are on. I apologize for slandering Corey’s name. Corey also responded to my email eventually!

START SEMESTER

EPIC: As a STARS admin, I would like the App to guide me through the process needed to Start a Semester using a series of related pages with clear instructions where I can navigate from one step to the next. (The user stories below contribute to this Epic) - As a STARS admin, I would like the Start Semester Process to prompt me to ensure that a copy of the Master Excel has been made before offering me a button connected to a Flow that will clear the Master Excel and prepare it for a new semester (test using an Excel that is NOT the Master Excel but has the same format?). - Create the popup/confirmation button for the Admin to acknowledge that a copy exists - Create the flow to clear the Master Excel (“floResetMasterExcel”) (10 story points) Bryan - As a STARS admin, I would like the App to make it easy for me to update the Student Registration Form when I initially set or change what courses are available for tutoring. - Since it is not possible for a Form to draw dynamic content, the App should show a screen reminding me what new courses I have just added and what courses I have just removed, and provide a link to the Microsoft Form for me to edit the choices. - If those choices need to match an exact string, that string should be provided and the notification should remind me of that. Furzaan (10 story points) - As a STARS admin, I would like it to be easy to add new courses for tutoring to the current ongoing semester. - This tasks may be easy once the “Start Semester” process is in place by recycling those components - The app should create the Team’s channel - The app should instruct the Admin to update the Student Registration Form - The app should update the Active/Inactive courses in the Master Excel

END SEMESTER

EPIC: As a STARS admin, I would like the App to guide me through the process needed to End a Semester using a series of related pages with clear instructions where I can navigate from one step to the next. (The user stories below contribute to this Epic) - As a STARS admin, I would like channels to be automatically archived at the end of the semester and no longer active. - Ensure that if students are expelled from course, the conversation history remains accessible to the admin. - Provide button to initiate flow that completes this process on End Semester Page(s) - Provide any user feedback that would be useful (confirmation that the flow completed, instructions on how to access conversation history) (10 story points) – FURZAAN Roadblock – this feature is not available in Power Automate currently, so the priority is low on this - As a STARS Admin, I would like the App to generate and present some statistics about the semester when I “end” the semester.

ADDITIONAL STORIES/IDEAS

- Exporting statistics about each semester to an Excel sheet at the end of the semester. - How many students (not tutors) accepted access to each course? - How many tutors were assigned to each course? - Permission verification within Teams. - NEW: Is it possible to have the “End semester” process to create a copy of the main Excel? - NEW: Is it possible to have the “Start semester” process to clear out the Excel for the new semester? - NEW: Is it possible to archive a private chat between a student and a tutor? - NEW: Is it possible to archive the group chat of each class every semester? - Can we manually remove students from the chats as part of the end semester process? We don’t’ want the activity to continue after the course ends. However, we need to make sure that this would not delete the chat history once everyone leaves a chat. Also we don’t want to lose the history of private chats either. - Research/prepare action plan for deployment

High Priority

New –  discussed with Dr. Wells.