Daily Stand-Up Meeting Minutes

Date: July 10th, 2024

Attendees:

Ruiz Rolando

Candelario Reinniel Ong

Garcia Fernandez Amanda

Lizazo Raul

Torres Daniel

Start Time: 12:30 am

End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Implemented progress tracking feature and refined privacy settings for sharing.

Planned Tasks: Test progress tracking and refined privacy settings to ensure they work as intended.

Hurdles: None at the moment.

Candelario Reinniel Ong:

Hours Worked Since Last Meeting: 2.5 hours.

Completed Tasks: Developed recommendation engine for personalized workout suggestions.

Planned Tasks: Test recommendation engine to ensure maximum efficiency possible.

Hurdles: Ensuring the recommendation engine is both effective and engaging for users.

Garcia Fernandez Amanda:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Refined the search functionality and customization options.

Planned Tasks: Test and implement improvements based on user feedback.

Hurdles: Testing adaptable components on different screens and physical devices.

Lizazo Raul:

Hours Worked Since Last Meeting: 2 hours.

Completed Tasks: Developed progress tracking UI components and refined profile customization.

Planned Tasks: Continue refining profile customization and editing UI components based on user feedback.

Hurdles: Awaiting feedback from the latest code review.

Torres Daniel:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Ensured database schema supports new features and maintains performance standards.

Planned Tasks: Edit based on user feedback to ensure maximum efficiency.

Hurdles: Monitoring the impact of these changes on the overall system performance.

Next Steps:

Focus on Implementation: Team members to continue with their planned tasks and start integration where applicable.

Feedback and Adjustments: Ensure quick turnaround on feedback, especially for design and security settings, to maintain progress without delays.

Daily Check-Ins: Continue with daily stand-ups to promptly address any new issues and keep the sprint on track.