Daily Stand-Up Meeting Minutes

Date: July 11th, 2024

Attendees:

Ruiz Rolando

Candelario Reinniel Ong

Garcia Fernandez Amanda

Lizazo Raul

Torres Daniel

Start Time: 12:30 pm

End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Refine requirements, and break down stories into tasks.

Planned Tasks: Continue to refine requirements for our app, such as how user interfaces should interact.

Hurdles: None

Candelario Reinniel Ong:

Hours Worked Since Last Meeting: 2.5 hours.

Completed Tasks: Continued extensively testing video storage and compression.

Planned Tasks: Discuss with the team on how new application data should be stored.

Hurdles: None

Garcia Fernandez Amanda:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Implementing sorting/filter by search for workouts and exercises.

Planned Tasks: Continue to test sorting/filtering to ensure it works as intended.

Hurdles: None

Lizazo Raul:

Hours Worked Since Last Meeting: 2 hours.

Completed Tasks: Edited user interface based on peer review and feedback.

Planned Tasks: Continue to make adjustments to UI based on new requirements/feedback

Hurdles: None reported, but coordination with the backend team is necessary to ensure compatibility.

Torres Daniel:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Adjust and make changes based on peer review/feedback to backend functionality.

Planned Tasks: Continue to add backend functionality for newly added components.

Hurdles: Monitoring the impact of these changes on the overall system performance to avoid slowdowns.

Next Steps:

Focus on Implementation: Team members to continue with their planned tasks and start integration where applicable.

Feedback and Adjustments: Quick turnaround on feedback, especially for design and security settings, to maintain progress without delays.

Daily Check-Ins: Continue with daily stand-ups to ensure any new issues are addressed promptly and keep the sprint on track.