# Daily Stand-Up Meeting Minutes

## Date: July 12th, 2024

### Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

### Start Time: 3:30 pm

### End Time: 4:00 pm

### Discussion Summary:

Ruiz Rolando:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Refined requirements, broke down stories into tasks

- Planned Tasks: Continue to refine requirements for our app, particularly how user interfaces should interact

- Hurdles: None

Candelario Reinniel Ong:

- Hours Worked Since Last Meeting: 2.5 hours

- Completed Tasks: Continued extensive testing of video storage and compression

- Planned Tasks: Discuss with the team how new application data should be stored

- Hurdles: None

Garcia Fernandez Amanda:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Implemented sorting/filter by search for workouts and exercises

- Planned Tasks: Continue testing sorting/filtering to ensure it works as intended

- Hurdles: None

Lizazo Raul:

- Hours Worked Since Last Meeting: 2 hours

- Completed Tasks: Edited user interface based on peer review and feedback

- Planned Tasks: Continue making adjustments to UI based on new requirements/feedback

- Hurdles: None reported, but coordination with the backend team is necessary to ensure compatibility

Torres Daniel:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Adjusted and made changes based on peer review/feedback to backend functionality

- Planned Tasks: Continue adding backend functionality for newly added components

- Hurdles: Monitoring the impact of these changes on the overall system performance to avoid slowdowns

### Next Steps:

- Focus on Implementation: Team members to continue with their planned tasks and start integration where applicable.

- Feedback and Adjustments: Quick turnaround on feedback, especially for design and security settings, to maintain progress without delays.

- Daily Check-Ins: Continue with daily stand-ups to ensure any new issues are addressed promptly and keep the sprint on track.