Daily Stand-Up Meeting Minutes

Date: July 15th, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:30 pm
End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Continued refining privacy settings and improved sharing functionalities.
Planned Tasks: Begin integration testing for the updated privacy settings and sharing features.
Hurdles: Awaiting final feedback from the product owner on the latest privacy settings.

Candelario Reinniel Ong:
Hours Worked Since Last Meeting: 2.5 hours.
Completed Tasks: Tested and optimized the recommendation engine for personalized workout suggestions.
Planned Tasks: Gather user feedback on the recommendation engine and make necessary adjustments.
Hurdles: Ensuring the recommendation engine remains engaging while providing accurate suggestions.

Garcia Fernandez Amanda:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Refined the search functionality and implemented more robust filtering options.
Planned Tasks: Continue testing the search algorithms to ensure accuracy and performance.
Hurdles: Testing adaptability of the search features on various devices and screen sizes.

Lizazo Raul:
Hours Worked Since Last Meeting: 2 hours.
Completed Tasks: Developed UI components for the progress tracking feature and refined profile customization interface.
Planned Tasks: Start user testing for the progress tracking feature and gather initial feedback.
Hurdles: Coordination with the backend team to ensure data accuracy and synchronization.

Torres Daniel:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Ensured database schema supports new features and maintained performance standards during load testing.
Planned Tasks: Address any issues found during load testing and ensure data consistency across modules.
Hurdles: Monitoring and optimizing the impact of new features on overall system performance.

Next Steps:

- Focus on Implementation: Team members to continue with their planned tasks and start integration where applicable.

- Feedback and Adjustments: Ensure quick turnaround on feedback, especially for design and security settings, to maintain progress without delays.

- Daily Check-Ins: Continue with daily stand-ups to promptly address any new issues and keep the sprint on track.