# Daily Stand-Up Meeting Minutes

## Date: July 17th, 2024

### Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

### Start Time: 12:30 pm

### End Time: 1:00 pm

### Discussion Summary:

Ruiz Rolando:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Refined how user interfaces should interact.

- Planned Tasks: Test user interfaces to ensure they interact as intended.

- Hurdles: None

Candelario Reinniel Ong:

- Hours Worked Since Last Meeting: 2.5 hours

- Completed Tasks: Discussed with the team how new application data should be stored.

- Planned Tasks: Apply new application data as established by discussions.

- Hurdles: None

Garcia Fernandez Amanda:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Testing sorting/filtering to ensure it works as intended.

- Planned Tasks: Await feedback to implement further changes as needed.

- Hurdles: None

Lizazo Raul:

- Hours Worked Since Last Meeting: 2 hours

- Completed Tasks: Made adjustments to UI based on new requirements/feedback.

- Planned Tasks: Continue making further adjustments to UI based on new requirements/feedback

- Hurdles: None reported, but coordination with the backend team is necessary to ensure compatibility

Torres Daniel:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Added backend functionality for newly added components

- Planned Tasks: Test backend functionality to ensure it works as intended.

- Hurdles: Monitoring the impact of these changes on the overall system performance to avoid slowdowns

### Next Steps:

- Focus on Implementation: Team members to continue with their planned tasks and start integration where applicable.

- Feedback and Adjustments: Quick turnaround on feedback, especially for design and security settings, to maintain progress without delays.

- Daily Check-Ins: Continue with daily stand-ups to ensure any new issues are addressed promptly and keep the sprint on track.