# Daily Stand-Up Meeting Minutes

Date: July 19th, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:30 pm
End Time: 1:00 pm

## Discussion Summary:

### Ruiz Rolando:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Added documentation to the code base

- Planned Tasks: Continue to refine requirements for the app, focusing on how user interfaces should interact

- Hurdles: None

### Candelario Reinniel Ong:

- Hours Worked Since Last Meeting: 2.5 hours

- Completed Tasks: Wrote documentation for the app, including the installation guide

- Planned Tasks: Discuss with the team how new application data should be stored

- Hurdles: None

### Garcia Fernandez Amanda:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Wrote documentation for the app

- Planned Tasks: Work on the presentation for the project

- Hurdles: None

### Lizazo Raul:

- Hours Worked Since Last Meeting: 2 hours

- Completed Tasks: Edited user interface based on peer review and feedback

- Planned Tasks: Continue to make adjustments to UI based on new requirements and feedback

- Hurdles: None reported, but coordination with the backend team is necessary to ensure compatibility

### Torres Daniel:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Provided feedback on the current system

- Planned Tasks: Continue to add backend functionality for newly added components

- Hurdles: Monitoring the impact of these changes on the overall system performance to avoid slowdowns

## Next Steps:

- Focus on Implementation: Team members to continue with their planned tasks and start integration where applicable.

- Feedback and Adjustments: Quick turnaround on feedback, especially for design and security settings, to maintain progress without delays.

- Daily Check-Ins: Continue with daily stand-ups to ensure any new issues are addressed promptly and keep the sprint on track.