Daily Stand-Up Meeting Minutes

Date: July 1st, 2024

Attendees:

Ruiz Rolando

Candelario Reinniel Ong

Garcia Fernandez Amanda

Lizazo Raul

Torres Daniel

Start Time: 12:30 pm

End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Tested user authentication and security requirements.

Planned Tasks: Refine security requirements based on test results and improve core features.

Hurdles: None at the moment.

Candelario Reinniel Ong:

Hours Worked Since Last Meeting: 2.5 hours.

Completed Tasks: Improved the performance of video storage.

Planned Tasks: Work with the front-end team to create an interface for importing video files.

Hurdles: Ensuring compatibility across all user device types, which is proving challenging.

Garcia Fernandez Amanda:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Worked on adaptive UI components for different screen sizes.

Planned Tasks: Ensure components are dynamic and adaptable for different screen sizes and test them on various devices.

Hurdles: Testing adaptable components on different screens/physical devices.

Lizazo Raul:

Hours Worked Since Last Meeting: 2 hours.

Completed Tasks: Ensured UI code is readable and reusable.

Planned Tasks: Continue to make improvements to the code base and address feedback from code reviews.

Hurdles: Awaiting feedback from code review.

Torres Daniel:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Ensured database robustness under high load conditions.

Planned Tasks: Work with the front-end team to fulfill any new requirements and ensure data consistency across different modules.

Hurdles: Ensuring data consistency across different modules is time-consuming.

Next Steps:

Focus on Implementation: Team members to continue with their planned tasks and start integration where applicable.

Feedback and Adjustments: Ensure quick turnaround on feedback, especially for design and security settings, to maintain progress without delays.

Daily Check-Ins: Continue with daily stand-ups to promptly address any new issues and keep the sprint on track.