Daily Stand-Up Meeting Minutes

Date: July 3rd, 2024

Attendees:

Ruiz Rolando

Candelario Reinniel Ong

Garcia Fernandez Amanda

Lizazo Raul

Torres Daniel

Start Time: 12:30 pm

End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Refined security requirements based on test results and improved core features.

Planned Tasks: Test improvements to ensure that it all works as intended.

Hurdles: None at the moment.

Candelario Reinniel Ong:

Hours Worked Since Last Meeting: 2.5 hours.

Completed Tasks: Created an interface for importing video files.

Planned Tasks: Test the extent and capabilities of the interface.

Hurdles: Ensuring compatibility across all user device types, which is proving challenging.

Garcia Fernandez Amanda:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Implemented dynamics and adaptability for different screen sizes..

Planned Tasks: Test them all on various devices.

Hurdles: Testing adaptable components on different screens/physical devices.

Lizazo Raul:

Hours Worked Since Last Meeting: 2 hours.

Completed Tasks: Implemented improvements based on feedback from code reviews..

Planned Tasks: Test improvements and await further feedback.

Hurdles: Awaiting feedback from code review.

Torres Daniel:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Ensured data consistency across different modules.

Planned Tasks: Review and ensure consistency is maintained and working as expected.

Hurdles: Ensuring data consistency across different modules is time-consuming.

Next Steps:

Focus on Implementation: Team members to continue with their planned tasks and start integration where applicable.

Feedback and Adjustments: Ensure quick turnaround on feedback, especially for design and security settings, to maintain progress without delays.

Daily Check-Ins: Continue with daily stand-ups to promptly address any new issues and keep the sprint on track.