Daily Stand-Up Meeting Minutes

Date: July 9th, 2024

Attendees:

Ruiz Rolando

Candelario Reinniel Ong

Garcia Fernandez Amanda

Lizazo Raul

Torres Daniel

Start Time: 11:30 am

End Time: 12:00 pm

Discussion Summary:

Ruiz Rolando:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Finalized security improvements and prepared for new feature implementation.

Planned Tasks: Start working on the progress tracking feature and refine privacy settings for sharing.

Hurdles: None at the moment.

Candelario Reinniel Ong:

Hours Worked Since Last Meeting: 2.5 hours.

Completed Tasks: Continued optimizing video uploads and ensured compatibility across devices.

Planned Tasks: Begin developing the recommendation engine for personalized workout suggestions.

Hurdles: Ensuring the recommendation engine is both effective and engaging for users.

Garcia Fernandez Amanda:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Refined the search interface and worked on adaptive UI components.

Planned Tasks: Continue refining the search functionality and implement customization options for user profiles.

Hurdles: Testing adaptable components on different screens and physical devices.

Lizazo Raul:

Hours Worked Since Last Meeting: 2 hours.

Completed Tasks: Implemented improvements based on feedback from code reviews.

Planned Tasks: Develop the UI components for the progress tracking feature and continue refining the profile customization interface.

Hurdles: Awaiting feedback from the latest code review.

Torres Daniel:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Ensured data consistency across different modules and performed load testing on the database.

Planned Tasks: Ensure database schema supports new features and maintain performance standards.

Hurdles: Monitoring the impact of these changes on the overall system performance.

Next Steps:

Focus on Implementation: Team members to continue with their planned tasks and start integration where applicable.

Feedback and Adjustments: Ensure quick turnaround on feedback, especially for design and security settings, to maintain progress without delays.

Daily Check-Ins: Continue with daily stand-ups to promptly address any new issues and keep the sprint on track.