Sprint Backlog Grooming Meeting Minutes

Date: July 15th, 2024

Attendees:

Ruiz Rolando

Candelario Reinniel Ong

Garcia Fernandez Amanda

Lizazo Raul

Torres Daniel

Start Time: 12:00 pm

End Time: 12:30 pm

Discussion Summary:

The team reviewed the current product backlog to prioritize and refine user stories based on feedback from the last sprint and the ongoing needs of the project.

User Stories Discussed and Prioritized:

User Story #3: "As a user, I want to share my workout routines with friends or the public so that others can benefit from them." (Further enhancements)

Current Status: In Progress.

Actions: Continue refining privacy settings and simplifying the sharing process.

User Story #4: "As a user, I want to search for workout routines based on specific criteria such as the type of equipment available so that I can find routines that suit my needs." (Further optimizations)

Current Status: Requires further optimization.

Actions: Refine search algorithms and incorporate more robust filtering options to deliver more precise results.

User Story #7: "As a user, I want to track my workout progress and view statistics over time."

Current Status: In Progress.

Actions: Continue developing the progress tracking feature and ensure data accuracy.

User Story #8: "As a user, I want to receive personalized workout recommendations based on my previous activities and preferences."

Current Status: In Progress.

Actions: Test the recommendation engine and gather user feedback for further improvements.

New User Story: "As a user, I want to have a seamless login experience with social media accounts."

Proposal: Introduce social media login options to enhance user convenience.

Actions: Define requirements and technical specifications for implementing social media logins.

Challenges Identified:

Balancing the introduction of new features with the refinement of existing functionalities.

Ensuring that all new developments are scalable and maintain the app's performance standards.

Next Steps:

Requirement Refinement: Continue to break down complex user stories into manageable tasks.

Development Planning: Schedule tasks for the upcoming sprint, ensuring that resources are appropriately allocated.

User Feedback Incorporation: Increase efforts to gather and integrate user feedback into the development process to ensure that the product meets user needs and expectations.

Feedback and Adjustments:

Encourage ongoing communication between the development team and the product owner to ensure clarity and alignment on the product vision and user requirements.

Plan for a mid-sprint check-in to assess progress on these priorities and adjust plans as necessary.