Sprint Backlog Grooming Meeting Minutes

Date: July 1st, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:00 pm
End Time: 12:30 pm

Discussion Summary: The team reviewed the current product backlog to prioritize and refine user stories based on feedback from the last sprint and the ongoing needs of the project.

User Stories Discussed and Prioritized:

- User Story #5: "As a user, I want to receive notifications about updates to my favorite workout routines and new posts by friends."

  - Current Status: In Progress.

  - Actions: Continue development, focus on optimizing the notification system for timely updates without causing disruption to users.

- User Story #6: "As a user, I want to customize my profile and settings to enhance my personal experience within the app."

  - Current Status: In Progress.

  - Actions: Gather user feedback on customization options and start implementing the most requested features.

- User Story #3: "As a user, I want to share my workout routines with friends or the public so that others can benefit from them." (Further enhancements)

  - Current Status: Needs additional refinements.

  - Actions: Implement additional privacy settings and simplify the sharing process to enhance user experience.

- User Story #4: "As a user, I want to search for workout routines based on specific criteria such as the type of equipment available so that I can find routines that suit my needs." (Further optimizations)

  - Current Status: Requires further optimization.

  - Actions: Refine search algorithms and incorporate more robust filtering options to deliver more precise results.

- New User Story: "As a user, I want to track my workout progress and view statistics over time."

  - Proposal: Introduce a progress tracking feature to help users monitor their fitness journey.

  - Actions: Define requirements and technical specifications for the progress tracking feature.

Challenges Identified:

- Balancing the introduction of new features with the refinement of existing functionalities.

- Ensuring that all new developments are scalable and maintain the app's performance standards.

Next Steps:

- Requirement Refinement: Continue to break down complex user stories into manageable tasks.

- Development Planning: Schedule tasks for the upcoming sprint, ensuring that resources are appropriately allocated.

- User Feedback Incorporation: Increase efforts to gather and integrate user feedback into the development process to ensure that the product meets user needs and expectations.

Feedback and Adjustments:

- Encourage ongoing communication between the development team and the product owner to ensure clarity and alignment on the product vision and user requirements.

- Plan for a mid-sprint check-in to assess progress on these priorities and adjust plans as necessary.