Sprint Retrospective Meeting Minutes

Date: July 7th, 2024

Attendees:

Ruiz Rolando

Candelario Reinniel Ong

Garcia Fernandez Amanda

Lizazo Raul

Torres Daniel

Start Time: 12:00 pm

End Time: 12:30 pm

What went wrong?

Testing Delays: There were delays in testing adaptable components on different screens and physical devices, which slowed down the overall progress.

Compatibility Issues: Ensuring compatibility across all user device types for video imports and processing proved more challenging than anticipated.

Feedback Loop: Awaiting feedback from code reviews caused delays in implementing further improvements.

What went right?

Quality Improvements: The team successfully refined security requirements based on test results, leading to improved core features.

Interface Development: Significant progress was made in creating an interface for importing video files and ensuring data consistency across different modules.

UI Adaptability: Dynamic and adaptable UI components were successfully implemented for different screen sizes.

How to address the issues in the next sprint?

Improve Testing Processes: Allocate more time and resources to testing adaptable components on various devices to ensure timely completion.

Enhance Compatibility Checks: Develop a more robust process for ensuring compatibility across different user devices, possibly by expanding the range of test devices.

Streamline Feedback Loop: Implement a more efficient feedback loop for code reviews to minimize delays in addressing improvements.

How to improve the process?

Continuous Integration: Adopt a continuous integration approach to catch compatibility issues early and ensure that all parts of the system work together seamlessly.

Automated Testing: Increase the use of automated testing to expedite the testing process and ensure comprehensive coverage of different scenarios.

Frequent Check-Ins: Schedule more frequent check-ins specifically for feedback and review to ensure timely resolution of any issues.

How to improve the product?

User Feedback Integration: Increase efforts to gather user feedback on new features and improvements to ensure the product continues to meet user needs.

Performance Optimization: Focus on optimizing the performance of video storage and processing features to enhance user experience.

Enhance Customization Options: Continue to develop and refine customization options for user profiles and settings based on user feedback.