Sprint Retrospective Meeting Minutes

Date: July 21st, 2024

Attendees:

Ruiz Rolando

Candelario Reinniel Ong

Garcia Fernandez Amanda

Lizazo Raul

Torres Daniel

Start Time: 12:30 pm

End Time: 1:00 pm

What went wrong?

Recommendation Engine Accuracy: The recommendation engine needs further refinement to improve the accuracy and relevance of workout suggestions, causing some delays in implementation.

Testing Delays: Testing the recommendation engine and ensuring it met user expectations took longer than anticipated, affecting the overall sprint timeline.

Feedback Loop: The process for gathering and incorporating feedback from beta testing was slower than expected, leading to delayed adjustments.

What went right?

Feature Implementation: Successfully implemented the privacy settings, search functionality, and progress tracking feature, all of which were well-received and met the sprint goals.

Team Collaboration: Effective collaboration among team members helped in addressing and resolving issues quickly.

User Experience: The new features significantly enhanced the user experience, as evidenced by positive feedback from initial user testing.

How to address the issues in the next sprint?

Improve Recommendation Engine: Allocate more resources to refining the recommendation engine, including additional testing and user feedback incorporation.

Streamline Testing Process: Develop a more efficient testing protocol to reduce delays and ensure timely completion of tasks.

Enhance Feedback Loop: Implement a more structured feedback collection and integration process to expedite adjustments based on user input.

How to improve the process?

Continuous Integration: Adopt a continuous integration approach to catch issues early and ensure that all parts of the system work together seamlessly.

Automated Testing: Increase the use of automated testing to expedite the testing process and ensure comprehensive coverage of different scenarios.

Frequent Check-Ins: Schedule more frequent check-ins specifically for feedback and review to ensure timely resolution of any issues.

How to improve the product?

User Feedback Integration: Increase efforts to gather user feedback on new features and improvements to ensure the product continues to meet user needs.

Performance Optimization: Focus on optimizing the performance of the recommendation engine and other new features to enhance user experience.

Enhance Customization Options: Continue to develop and refine customization options for user profiles and settings based on user feedback.