Sprint Review Meeting Minutes

Date: July 21st, 2024

Attendees:

Ruiz Rolando

Candelario Reinniel Ong

Garcia Fernandez Amanda

Lizazo Raul

Torres Daniel

Start Time: 12:00 pm

End Time: 12:30 pm

Summary:

The team presented the work completed during the sprint. The product owner reviewed the developments against the sprint goals and provided feedback based on the performance of user stories and team deliverables.

Completed User Stories:

User Story #3: “As a user, I want to share my workout routines with friends or the public so that others can benefit from them.”

Status: Accepted. The enhancements to privacy settings and the simplified sharing process were successfully implemented and tested.

User Story #4: “As a user, I want to search for workout routines based on specific criteria such as the type of equipment available so that I can find routines that suit my needs.”

Status: Accepted. The improved search functionality now offers faster and more accurate results, greatly enhancing user experience.

User Story #7: “As a user, I want to track my workout progress and view statistics over time.”

Status: Accepted. The progress tracking feature was implemented, allowing users to monitor their fitness journey effectively.

User Stories Needing Further Work:

User Story #8: “As a user, I want to receive personalized workout recommendations based on my previous activities and preferences.”

Status: Needs additional refinements. The recommendation engine requires further adjustments to improve the accuracy and relevance of suggestions.

How this should be reflected in the user story definition: Include more detailed algorithms and data points to enhance the recommendation accuracy.

Feedback from the Product Owner:

Expressed satisfaction with the quality and functionality of the new features, especially the enhanced search and privacy options.

Emphasized the need for ongoing improvements in the recommendation engine to better meet user expectations.

Next Steps:

Planning for Next Sprint: The team and the product owner will prioritize new user stories and enhancements based on user feedback and market trends.

Technical Improvements: Focus on optimizing the app’s performance further, particularly in terms of load times and data handling.

User Engagement: Increase efforts to engage users through surveys and beta testing to ensure the app continues to meet and exceed user expectations.

General Feedback:

The team was commended for their dedication and the high standard of work delivered.

The product owner encouraged the team to maintain their focus on user-centered design and continuous improvement.