Daily Stand-Up Meeting Minutes

Date: June 11th, 2024

Attendees:

Ruiz Rolando

Candelario Reinniel Ong

Garcia Fernandez Amanda

Lizazo Raul

Torres Daniel

Start Time: 12:30 pm

End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Finalized the integrating of security measures for sharing functionalities.

Planned Tasks: Continue refining the security for the website functionalities.

Hurdles: Awaiting confirmation on the final approval of privacy settings from the product owner.

Candelario Reinniel Ong:

Hours Worked Since Last Meeting: 2.5 hours.

Completed Tasks: Implement enhanced compression algorithms.

Planned Tasks: continue working on enhanced compression algorithms to improve video processing speeds.

Hurdles: keep testing new algorithms across various device types to ensure consistency.

Garcia Fernandez Amanda:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: coding for the new design elements for the search functionality.

Planned Tasks: continue coding the updated search interface.

Hurdles: Requires quick feedback on design prototypes to keep development on schedule.

Lizazo Raul:

Hours Worked Since Last Meeting: 2 hours.

Completed Tasks: work on the new privacy features for user story updates.

Planned Tasks: Develop prototypes for these features to be reviewed in the next team meeting.

Hurdles: None reported, but coordination with the backend team is necessary to ensure compatibility.

Torres Daniel:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: changed up the database schema to support new search functionalities and user privacy options.

Planned Tasks: start backend testing to validate changes before full integration.

Hurdles: Monitoring the impact of these changes on the overall system performance to avoid slowdowns.

Next Steps:

Focus on Implementation: Team members to continue with their planned tasks and start integration where applicable.

Feedback and Adjustments: Quick turnaround on feedback, especially for design and security settings, to maintain progress without delays.

Daily Check-Ins: Continue with daily stand-ups to ensure any new issues are addressed promptly and keep the sprint on track.