Daily Stand-Up Meeting Minutes

Date: June 17th, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:30 pm
End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Integrated advanced security protocols for user data protection.
Planned Tasks: Begin rigorous testing of the new security features to ensure they meet compliance standards.
Hurdles: Requires coordination with the IT security team to finalize protocols.

Candelario Reinniel:
Hours Worked Since Last Meeting: 2.5 hours.
Completed Tasks: Enhanced video upload functionality for improved user experience.
Planned Tasks: Implement server-side video compression to reduce loading times.
Hurdles: Adjusting the current infrastructure to support new compression techniques without impacting video quality.

Garcia Fernandez Amanda:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Refined the search interface with added filters for better user interaction.
Planned Tasks: Conduct user testing on the new search features to gather initial feedback.
Hurdles: Ensuring timely feedback from users to continue development without delays.

Lizazo Raul:
Hours Worked Since Last Meeting: 2 hours.
Completed Tasks: Finalized UI design for customizable user profiles.
Planned Tasks: Start integrating the new UI designs with the existing backend systems.
Hurdles: Coordination with backend developers to ensure seamless integration of UI elements.

Torres Daniel:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Updated the database schema to support customizable user settings.
Planned Tasks: Test the database changes with dummy data to ensure stability and performance.
Hurdles: Balancing database performance with the new features' demands to prevent slowdowns.

Next Steps:

- Team members to continue with their planned tasks and ensure integration where applicable.

- Focus on addressing any hurdles as quickly as possible to prevent delays in the project timeline.

- Conduct a follow-up meeting tomorrow to assess progress