Daily Stand-Up Meeting Minutes

Date: June 18th, 2024

Attendees:

Ruiz Rolando

Candelario Reinniel Ong

Garcia Fernandez Amanda

Lizazo Raul

Torres Daniel

Start Time: 12:30 pm

End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Refining product requirements to break down tasks into actionable items.

Planned Tasks: Work with the team to improve core features and find new requirements

Hurdles: None

Candelario Reinniel Ong:

Hours Worked Since Last Meeting: 2.5 hours.

Completed Tasks: Tested video storage and compression.

Planned Tasks: Work with the team to find any new requirements needed involving video uploads.

Hurdles: None

Garcia Fernandez Amanda:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Coding the updated search interface.

Planned Tasks: Implement sorting/filter by search for workouts and exercises

Hurdles: Requires quick feedback on design prototypes to keep development on schedule.

Lizazo Raul:

Hours Worked Since Last Meeting: 2 hours.

Completed Tasks: Work on user interface design mock-ups

Planned Tasks: Peer review and edit according to feedback from the team meeting.

Hurdles: None reported, but coordination with the backend team is necessary to ensure compatibility.

Torres Daniel:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Ensure backend functionality is up to date with current design

Planned Tasks: Continue to adjust and make changes to backend functionality.

Hurdles: Monitoring the impact of these changes on the overall system performance to avoid slowdowns.

Next Steps:

Focus on Implementation: Team members to continue with their planned tasks and start integration where applicable.

Feedback and Adjustments: Quick turnaround on feedback, especially for design and security settings, to maintain progress without delays.

Daily Check-Ins: Continue with daily stand-ups to ensure any new issues are addressed promptly and keep the sprint on track.