Daily Stand-Up Meeting Minutes

Date: June 19th, 2024

Attendees:

Ruiz Rolando

Candelario Reinniel Ong

Garcia Fernandez Amanda

Lizazo Raul

Torres Daniel

Start Time: 12:30 pm

End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Made improvements on core features based on new requirements.

Planned Tasks: Refine improvements where needed and continue finding new requirements.

Hurdles: None

Candelario Reinniel Ong:

Hours Worked Since Last Meeting: 2.5 hours.

Completed Tasks: Continued extensively testing video storage and compression.

Planned Tasks: Continue working with the team to find any new requirements needed involving video uploads.

Hurdles: None

Garcia Fernandez Amanda:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Implementing sorting/filter by search for workouts and exercises.

Planned Tasks: Test sorting/filtering to ensure it works as intended.

Hurdles: Requires quick feedback on design prototypes to keep development on schedule.

Lizazo Raul:

Hours Worked Since Last Meeting: 2 hours.

Completed Tasks: Edited user interface based on peer review and feedback.

Planned Tasks: Add new potential peer review and feedback from future team meetings.

Hurdles: None reported, but coordination with the backend team is necessary to ensure compatibility.

Torres Daniel:

Hours Worked Since Last Meeting: 3 hours.

Completed Tasks: Made adjustments and needed changes to backend functionality.

Planned Tasks: Continue to adjust and make changes based on peer review/feedback to backend functionality.

Hurdles: Monitoring the impact of these changes on the overall system performance to avoid slowdowns.

Next Steps:

Focus on Implementation: Team members to continue with their planned tasks and start integration where applicable.

Feedback and Adjustments: Quick turnaround on feedback, especially for design and security settings, to maintain progress without delays.

Daily Check-Ins: Continue with daily stand-ups to ensure any new issues are addressed promptly and keep the sprint on track.