Daily Scrum Meeting Minutes

Date: June 25th, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:30 pm
End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Implemented the session management and the security.
Planned Tasks: Implement more security for the application.
Hurdles: Minor delays in getting the necessary API permissions from third-party services.

Candelario Reinniel Ong:
Hours Worked Since Last Meeting: 2.5 hours.
Completed Tasks: Continue optimizing the video encoding process for the website.
Planned Tasks: adding mont real-time video processing features.
Hurdles: Need to ensure compatibility across all user device types, which is proving challenging.

Garcia Fernandez Amanda:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Worked on the adaptive UI components.
Planned Tasks: continue working on components for different screen sizes.
Hurdles: Awaiting feedback on the latest dashboard design to ensure alignment with user expectations.

Lizazo Raul:
Hours Worked Since Last Meeting: 2 hours.
Completed Tasks: Conducted UI/UX for the new design interface.
Planned Tasks: Analyze user feedback and refine UI/UX accordingly.
Hurdles: Coordinating times for user testing sessions has been difficult due to varying user availability.

Torres Daniel:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Completed the robustness  for user profile management.
Planned Tasks: Start testing the robustness of the database under load conditions.
Hurdles: Ensuring data consistency across different modules is time-consuming.

Next Steps:

- Continue focusing on refining and testing the newly integrated features.

- Address hurdles mentioned by team members to ensure smooth progress in the development process.