Daily Scrum Meeting Minutes

Date: June 27th, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:30 pm
End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Test user authentication and security requirements.
Planned Tasks: Refine requirements/ find ways to improve the product.
Hurdles: None at the moment.

Candelario Reinniel Ong:
Hours Worked Since Last Meeting: 2.5 hours.
Completed Tasks: Find to ways to improve the performance of the app with regard to video storage.
Planned Tasks: Work with front-end team to create an interface for importing video files.

Hurdles: Need to ensure compatibility across all user device types, which is proving challenging.

Garcia Fernandez Amanda:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Worked on components for different screen sizes.
Planned Tasks: Ensure components are dynamic and adaptable for different screen sizes
Hurdles: Testing adaptable components on different screens/physical devices

Lizazo Raul:
Hours Worked Since Last Meeting: 2 hours.
Completed Tasks: Ensure UI code is readable and reusable.
Planned Tasks: Continue to make improvements to the code base.
Hurdles: Await feedback for code review.

Torres Daniel:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Ensure database robustness under high load
Planned Tasks: Work with front-end team to fulfill any new requirements.
Hurdles: Ensuring data consistency across different modules is time-consuming.

Next Steps:

- Continue focusing on refining and testing the newly integrated features.

- Address hurdles mentioned by team members to ensure smooth progress in the development process.