### Daily Scrum Meeting Minutes

Date: June 28th, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:30 pm
End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:

- Hours Worked Since Last Meeting: 3 hours.

- Completed Tasks: Refined requirements and identified ways to improve the product.

- Planned Tasks: Begin implementation of identified improvements.

- Hurdles: None at the moment.

Candelario Reinniel Ong:

- Hours Worked Since Last Meeting: 2.5 hours.

- Completed Tasks: Worked with the front-end team to create an interface for importing video files.

- Planned Tasks: Test compatibility across all user device types.

- Hurdles: Ensuring compatibility across all user device types remains challenging.

Garcia Fernandez Amanda:

- Hours Worked Since Last Meeting: 3 hours.

- Completed Tasks: Ensured components are dynamic and adaptable for different screen sizes.

- Planned Tasks: Test adaptable components on different screens/physical devices.

- Hurdles: Testing adaptable components on different screens/physical devices.

Lizazo Raul:

- Hours Worked Since Last Meeting: 2 hours.

- Completed Tasks: Continued making improvements to the code base.

- Planned Tasks: Address feedback from code review.

- Hurdles: Awaiting feedback for code review.

Torres Daniel:

- Hours Worked Since Last Meeting: 3 hours.

- Completed Tasks: Worked with the front-end team to fulfill new requirements.

- Planned Tasks: Ensure data consistency across different modules.

- Hurdles: Ensuring data consistency across different modules is time-consuming.

Next Steps:

- Continue focusing on refining and testing the newly integrated features.

- Address hurdles mentioned by team members to ensure smooth progress in the development process.