Daily Scrum Meeting Minutes

Date: June 5th, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:30 pm
End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Implemented further security within session management..
Planned Tasks: Implement further security for the application as a whole..
Hurdles: Minor delays in getting the necessary API permissions from third-party services.

Candelario Reinniel Ong:
Hours Worked Since Last Meeting: 2.5 hours.
Completed Tasks: Optimize and added mont real-time video processing features.
Planned Tasks: Optimize video playback and features based on testing and feedback.
Hurdles: Need to ensure compatibility across all user device types, which is proving challenging.

Garcia Fernandez Amanda:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Worked on components for different screen sizes.
Planned Tasks: Edit the screen sizes to best fit the site based on feedback.
Hurdles: Awaiting feedback on the latest dashboard design to ensure alignment with user expectations.

Lizazo Raul:
Hours Worked Since Last Meeting: 2 hours.
Completed Tasks: Refined UI/UX technology according to user feedback.
Planned Tasks: Test the technology and implement fixes/changes where it’s found to be needed.
Hurdles: Coordinating times for user testing sessions has been difficult due to varying user availability.

Torres Daniel:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Testing robustness of the database under load conditions.
Planned Tasks: Implement needed fixes/changes based on user feedback.
Hurdles: Ensuring data consistency across different modules is time-consuming.

Next Steps:

- Continue focusing on refining and testing the newly integrated features.

- Address hurdles mentioned by team members to ensure smooth progress in the development process.