Daily Scrum Meeting Minutes

Date: June 6th, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:30 pm
End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Get necessary API permissions for user authorization, refining requirements for the app.
Planned Tasks: Continue to implement security features
Hurdles: None

Candelario Reinniel Ong:
Hours Worked Since Last Meeting: 2.5 hours.
Completed Tasks: Performed tests on video uploads 
Planned Tasks: Continue to ensure video compatibility between different devices
Hurdles: Ensuring video uploads meet functional and non-functional requirements

Garcia Fernandez Amanda:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Continue work  on adaptive UI components for the core features
Planned Tasks: Ensuring UI components meet the core functional requirements and create user friendly interfaces
Hurdles: Testing UI components on different mobile devices

Lizazo Raul:
Hours Worked Since Last Meeting: 2 hours.
Completed Tasks: Define newly added requirements, such as privacy features and link sharing capability
Planned Tasks: Work on and share with the team on ensuring how we can fulfill these requirements
Hurdles: None

Torres Daniel:
Hours Worked Since Last Meeting: 3 hours.
Completed Tasks: Continue testing data consistency and database robustness under regular use
Planned Tasks: Make sure current features and newly added features are testable
Hurdles: None

Next Steps:

- Continue focusing on refining requirements and making sure requirements are well defined and testable

- Address  any hurdles mentioned by team members to ensure smooth progress in the development process.