Daily Stand-Up Meeting Minutes

Date: June 14th, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:30 pm

End Time: 1:00 pm

Discussion Summary:

Ruiz Rolando:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Worked with the team to improve core features and identify new requirements

- Planned Tasks: Begin implementation of the identified new requirements

- Hurdles: None

Candelario Reinniel Ong:

- Hours Worked Since Last Meeting: 2.5 hours

- Completed Tasks: Worked with the team to find new requirements involving video uploads

- Planned Tasks: Implement changes to video upload processes based on new requirements

- Hurdles: None

Garcia Fernandez Amanda:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Implemented sorting/filtering by search for workouts and exercises

- Planned Tasks: Test and refine the search functionalities

- Hurdles: Quick feedback on the latest design prototypes is essential to stay on schedule

Lizazo Raul:

- Hours Worked Since Last Meeting: 2 hours

- Completed Tasks: Peer-reviewed and edited user interface design mock-ups based on team feedback

- Planned Tasks: Finalize UI mock-ups and hand them off to the development team

- Hurdles: Coordination with the backend team to ensure design compatibility

Torres Daniel:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Continued adjustments to backend functionality and monitored impact on overall system performance

- Planned Tasks: Further refine backend processes and address any performance issues

- Hurdles: Monitoring for any potential slowdowns due to recent backend changes

Next Steps:

- Focus on Implementation: Team members to proceed with their planned tasks and begin integration where applicable.

- Feedback and Adjustments: Ensure quick turnaround on feedback, particularly for design and security settings, to maintain progress without delays.

- Daily Check-Ins: Continue with daily stand-ups to promptly address any new issues and keep the sprint on track.