Sprint Backlog Grooming Meeting Minutes

Date: June 3rd, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:00 PM
End Time: 1:00 PM

Discussion Summary: The following user stories were created, discussed, refined, and prioritized during the meeting. All user stories were reviewed for their current status and upcoming milestones.

The user stories below are completed:

- User Story #1: "As a user, I want to create and save my workout routines so that I can access them anytime."

  - Status: Completed. The functionality has been fully implemented and tested, allowing users to create, edit, and save their workout routines.

- User Story #2: "As a user, I want to attach videos or specific instructions to my workout routines so that I can ensure exercises are performed correctly."

  - Status: Completed. Users can now attach videos and detailed instructions, which have been integrated with the workout creation tool.

User Stories currently being groomed for future sprints:

- User Story #3: "As a user, I want to share my workout routines with friends or the public so that others can benefit from them."

  - Status: In Progress. Further enhancements are being made to include privacy settings and sharing options.

- User Story #4: "As a user, I want to search for workout routines based on specific criteria such as the type of equipment available so that I can find routines that suit my needs."

  - Status: Needs Revision. The search functionality requires improvements in performance and filtering accuracy based on the last sprint review feedback.

New User Stories introduced:

- User Story #5: "As a user, I want to receive recommendations for workouts based on my previous activities and preferences."

  - Initial Discussion: This feature is intended to enhance user engagement by providing personalized workout suggestions. Initial design and feasibility discussions have started.

Next Steps:

- Refinement of User Story #4: Addressing feedback from sprint review to improve search functionality.

- Development of User Story #5: Begin preliminary design and gather requirements for the recommendation engine.

Challenges Identified:

- Integrating new features without disrupting the existing user experience.

- Ensuring that all new developments align with the overall app performance and security standards.