Sprint Planning Meeting Minutes

Date: June 24th, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:00 pm
End Time: 12:30 pm

Discussion Summary: After reviewing the outcomes from the last sprint and considering the feedback from the sprint retrospective, the team estimated the velocity and planned tasks for the upcoming sprint. The product owner prioritized user stories based on current project needs and user feedback.

Velocity Estimate:

- The team's velocity for this sprint was estimated to be 20 story points.

User Stories for the Next Sprint:

- User Story #5: "As a user, I want to receive notifications about updates to my favorite workout routines and new posts by friends."

  - Details: Implement a notification system to keep users informed and engaged.

- User Story #6: "As a user, I want to customize my profile and settings to enhance my personal experience within the app."

  - Details: Allow users to personalize their profiles and app settings.

- User Story #3: "As a user, I want to share my workout routines with friends or the public so that others can benefit from them." (Further enhancements)

  - Details: Additional refinements to the privacy features and sharing options based on feedback.

- User Story #4: "As a user, I want to search for workout routines based on specific criteria such as the type of equipment available so that I can find routines that suit my needs." (Further optimizations)

  - Details: Continue optimizing the search functionality for better performance and accuracy.

Team Members' Assignments:

- Ruiz Rolando: Work on backend enhancements for the notification system and ensure robust security measures.

- Candelario Reinniel Ong: Focus on optimizing video uploads and ensuring cross-device compatibility.

- Garcia Fernandez Amanda: Continue refining the search interface and implementing the customization options for user profiles.

- Lizazo Raul: Develop the UI components for the notification system and further refine the profile customization interface.

- Torres Daniel: Ensure database schema supports new features and perform load testing to maintain performance standards.

Next Steps:

- Technical Setup: Verify all necessary tools and systems are in place for the sprint tasks.

- Development Kickoff: Begin development tasks as outlined, with daily stand-ups scheduled to monitor progress and address any emerging issues.

- Mid-Sprint Review: Arrange a mid-sprint check-in to assess progress and make any necessary adjustments.

Challenges Identified:

- Ensuring the new notification system is both engaging and non-intrusive.

- Balancing the introduction of new features with ongoing optimization of existing functionalities.