Sprint Retrospective Meeting Minutes

Date: June 23rd, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 3:30 pm
End Time: 4:00 pm

What went wrong?

- Estimating Team Velocity: The team felt that the workload was slightly underestimated, which led to a more rushed final week than preferred.

- Task Dependencies: There were a few instances where task dependencies were not clearly identified early on, causing slight delays.

- Communication: While generally effective, there were moments where faster communication could have resolved issues quicker, particularly between the backend and frontend teams.

What went right?

- Quality of Work: The quality of deliverables continued to be high, with both major user stories completed satisfactorily and accepted by the product owner.

- Team Collaboration: Despite some communication hiccups, the team collaborated effectively, especially in problem-solving and supporting each other through challenges.

- Adaptability: The team quickly adapted to feedback during the sprint, making necessary adjustments to work based on daily stand-up discussions and feedback sessions.

How to address the issues in the next sprint?

- Refine Estimation Processes: Implement more thorough review sessions during sprint planning to ensure more accurate estimations and realistic workload distribution.

- Enhance Task Management: Improve visibility of task dependencies through better use of project management tools and regular check-ins specifically aimed at identifying and addressing dependencies.

- Streamline Communication: Introduce a more structured communication protocol, especially for cross-functional issues, possibly including a quick daily sync for problem-solving.

How to improve the process?

- Continuous Learning: Incorporate a brief end-of-day review to capture lessons learned and immediate adjustments, rather than waiting for the next stand-up or retrospective.

- Tool Utilization: Increase the use of project management tools to keep track of progress more transparently, making it easier for everyone to see updates in real-time.

How to improve the product?

- User Feedback Integration: Plan for more frequent user testing sessions to gather ongoing feedback on new features, ensuring that the product development aligns closely with user needs and expectations.

- Performance Optimization: Focus on backend performance improvements to support new functionalities without compromising the app's speed and responsiveness.