Sprint Review Meeting Minutes

Date: June 23rd, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 3:00 pm
End Time: 3:30 pm

Summary: The team presented the work completed during the sprint. The product owner reviewed the developments against the sprint goals and provided feedback based on user stories' performance and team deliverables.

Completed User Stories:

- User Story #3: "As a user, I want to share my workout routines with friends or the public so that others can benefit from them."

  - Status: Accepted. The enhancements for privacy and sharing functionalities were well-received, meeting the established acceptance criteria.

- User Story #4: "As a user, I want to search for workout routines based on specific criteria such as the type of equipment available so that I can find routines that suit my needs."

  - Status: Accepted after revisions. The improved search functionality now offers faster and more accurate results, greatly enhancing user experience.

User Stories Needing Further Work:

- None. All planned user stories for the sprint were successfully completed and accepted after initial revisions.

Feedback from the Product Owner:

- Expressed satisfaction with the quality and functionality of the new features, especially the enhanced search capabilities and privacy options.

- Emphasized the importance of continuing to engage with end-users to gather detailed feedback for future enhancements.

Next Steps:

- Planning for Next Sprint: The team and the product owner will prioritize new user stories and enhancements based on user feedback and market trends.

- Technical Improvements: Focus on optimizing the app's performance further, particularly in terms of load times and data handling.

- User Engagement: Increase efforts to engage users through surveys and beta testing to ensure the app continues to meet and exceed user expectations.

General Feedback:

- The team was commended for their dedication and the high standard of work delivered.

- The product owner encouraged the team to maintain their focus on user-centered design and continuous improvement.