Sprint Review Meeting Minutes

Date: June 9th, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

- [Product Owner's Name]

Start Time: 4:30 pm
End Time: 5:10 pm

Summary: The team presented the completed work from the sprint, showcasing developments and integrations. The product owner reviewed the work against the sprint goals and provided feedback.

Completed User Stories:

- User Story #1: "As a user, I want to create and save my workout routines so that I can access them anytime."

  - Status: Accepted. The functionality meets all acceptance criteria and performs well in tests.

- User Story #2: "As a user, I want to attach videos or specific instructions to my workout routines so that I can ensure exercises are performed correctly."

  - Status: Accepted. Video upload and instruction attachment features have been implemented successfully and are user-friendly.

User Stories Needing Further Work:

- User Story #3: "As a user, I want to share my workout routines with friends or the public so that others can benefit from them."

  - Status: Rejected. Needs further development on privacy settings and sharing options to ensure user data security.

  - How this should be reflected in the user story definition: Enhance the privacy features and simplify the sharing process to improve user experience and compliance with data protection regulations.

- User Story #4: "As a user, I want to search for workout routines based on specific criteria such as the type of equipment available so that I can find routines that suit my needs."

  - Status: Rejected. The search functionality requires optimization to improve accuracy and speed.

  - How this should be reflected in the user story definition: Refine the search algorithms and incorporate more robust filtering options to deliver more precise results.

Feedback from the Product Owner:

- Appreciation for the high quality of the user interfaces and the robustness of the security features.

- Emphasized the need for more intuitive and accessible sharing functionalities, reflecting user feedback and expectations.

Next Steps:

- Address feedback on rejected user stories and plan for their refinement in the upcoming sprint.

- Continue enhancing the product based on user feedback, particularly focusing on usability and performance.

- Schedule a planning session to prioritize and refine user stories for the next sprint cycle.

General Feedback:

- The team was commended for their adaptability and commitment to maintaining high standards despite challenges.

- Encouraged to continue engaging with end-users to ensure the product aligns closely with market needs.