Daily Scrum Meeting Minutes

Date: May 14th, 2024

Attendees:

- Ruiz, Rolando

- Candelario, Reinniel Ong

- Garcia Fernandez, Amanda

- Lizazo, Raul

- Torres, Daniel

Start Time: 12:30 am
End Time: 1:30 pm

Ruiz, Rolando:
How many hours did I work since the last meeting?

- 3 hours.

What was done since the last scrum meeting?

- Set up the initial database and server infrastructure.

What is planned to be done until the next scrum meeting?

- Continue developing the backend logic for user authentication.

What are the hurdles?

- Encountering some issues with database connectivity that need to be resolved.

Candelario, Reinniel Ong:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- Started integrating the video upload functionality.

What is planned to be done until the next scrum meeting?

- Test video upload and storage efficiency to ensure fast user experience.

What are the hurdles?

- Challenges with video compression and upload speed.

Garcia Fernandez, Amanda:
How many hours did I work since the last meeting?

- 1 hour.

What was done since the last scrum meeting?

- Began coding the front-end for the workout creation module.

What is planned to be done until the next scrum meeting?

- Implement the user interface for adding exercises to a workout.

What are the hurdles?

- Need more detailed specifications on the exercise details that should be included.

Lizazo, Raul:
How many hours did I work since the last meeting?

- 3 hours.

What was done since the last scrum meeting?

- Completed initial UI mockups for the video attachment feature.

What is planned to be done until the next scrum meeting?

- Start creating high-fidelity designs for the workout browsing feature.

What are the hurdles?

- Awaiting feedback on the initial mockups to proceed.

Torres, Daniel:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- Developed the first set of front-end components for user profiles.

What is planned to be done until the next scrum meeting?

- Begin integrating these components with the backend APIs.

What are the hurdles?

- Delays in API finalization might push back the front-end integration timeline.