Daily Scrum Meeting Minutes:

Date: May 15th, 2024

Attendees:

- Ruiz, Rolando

- Candelario, Reinniel Ong

- Garcia Fernandez, Amanda

- Lizazo, Raul

- Torres, Daniel

Start Time: 12:45 PM
End Time: 1:00 PM

Ruiz, Rolando:
How many hours did I work since the last meeting?

- 3 hours.

What was done since the last scrum meeting?

- Developing the backend logic for user authentication.

What is planned to be done until the next scrum meeting?

- Design and implement the user interface for login, registration, and password reset forms.

What are the hurdles?

- Persisting issues with database connectivity that still need to be resolved.

Candelario, Reinniel Ong:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- Tested video upload and storage efficiency.

What is planned to be done until the next scrum meeting?

- Fix newly discovered complications with video compression and upload speed found in testing.

What are the hurdles?

- Persisting challenges with video compression primarily.

Garcia Fernandez, Amanda:
How many hours did I work since the last meeting?

- 1 hour.

What was done since the last scrum meeting?

- Implementing the user interface for adding exercises to workouts.

What is planned to be done until the next scrum meeting?

- Test the individual components and functions of the UI work correctly.

What are the hurdles?

- Need further specifications on the exercise details that should be included, depending on test results.

Lizazo, Raul:
How many hours did I work since the last meeting?

- 3 hours.

What was done since the last scrum meeting?

- Researching existing designs to narrow down on a template to create our site's overall design.

What is planned to be done until the next scrum meeting?

- Continue researching until a satisfactory design is reached.

What are the hurdles?

- Awaiting feedback on the initial mockups and gathered designs to proceed.

Torres, Daniel:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- Integrating components with backend APIs.

What is planned to be done until the next scrum meeting?

- Testing individual components of backend APIs to ensure they function properly.

What are the hurdles?

- Depending on results of testing, API errors may still push back the Front-End integration timeline..