Daily Scrum Meeting Minutes

Date: May 20th, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:30 pm
End Time: 1:00 pm

Ruiz Rolando:
How many hours did I work since the last meeting?

- 2.5 hours.

What was done since the last scrum meeting?

- Continued development on the backend logic for user authentication and resolving database connectivity issues.

What is planned to be done until the next scrum meeting?

- Finalize the user authentication module and start implementing session management.

What are the hurdles?

- Resolving remaining database connectivity issues which are delaying the testing phase.

Candelario Reinniel Ong:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- Further refinement of video encoding and setting up restrictions on video upload size.

What is planned to be done until the next scrum meeting?

- Start integrating video upload functionality with the user interface.

What are the hurdles?

- No major hurdles at the moment; monitoring for performance issues during integration.

Garcia Fernandez Amanda:
How many hours did I work since the last meeting?

- 3 hours.

What was done since the last scrum meeting?

- Further development of the UI for uploading and managing workout routines.

What is planned to be done until the next scrum meeting?

- Begin user testing of the new interfaces to gather feedback and make necessary adjustments.

What are the hurdles?

- Awaiting more detailed user feedback to ensure the interface meets user expectations.

Lizazo Raul:
How many hours did I work since the last meeting?

- 3 hours.

What was done since the last scrum meeting?

- Finalized UI/UX designs for key app features and started on detailed high-fidelity mockups.

What is planned to be done until the next scrum meeting?

- Begin the implementation of the approved designs into the app’s frontend.

What are the hurdles?

- Coordination with the backend team to ensure design compatibility with existing APIs.

Torres Daniel:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- Testing and debugging the backend API, especially POST, UPDATE, and DELETE operations.

What is planned to be done until the next scrum meeting?

- Finalize API testing and start integrating with front-end components.

What are the hurdles?

- Some unresolved API errors that could affect the integration with the front end.