Daily Scrum Meeting Minutes

Date: May 21st, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 5:45 pm
End Time: 6:00 pm

Ruiz Rolando:
How many hours did I work since the last meeting?

- 2.5 hours.

What was done since the last scrum meeting?

- Continued on work for the backend logic in preparation for the user authentication and resolving database connectivity issues.

What is planned to be done until the next scrum meeting?

- User authentication module in preparation for the implementation for our code.

What are the hurdles?

- Figuring out the optimal way to implement the user authentication

Candelario Reinniel Ong:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- continue on refinement of video encoding as well as optimization for the video upload size.

What is planned to be done until the next scrum meeting?

- Putting the functionality in our front end

What are the hurdles?

- No major hurdles at the moment; monitoring for performance issues during integration.

Garcia Fernandez Amanda:
How many hours did I work since the last meeting?

- 3 hours.

What was done since the last scrum meeting?

- Continue developing the UI for the front end.

What is planned to be done until the next scrum meeting?

- User testing is still being worked at

What are the hurdles?

- Awaiting more detailed user feedback to ensure the interface meets user expectations.

Lizazo Raul:
How many hours did I work since the last meeting?

- 3 hours.

What was done since the last scrum meeting?

- Finalized UI/UX designs for key app features and started on detailed high-fidelity mockups.

What is planned to be done until the next scrum meeting?

- Begin the implementation of the approved designs into the app’s frontend.

What are the hurdles?

- Coordination with the backend team to ensure design compatibility with existing APIs.

Torres Daniel:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- Continue working on the API

What is planned to be done until the next scrum meeting?

- API is being implemented in the current code

What are the hurdles?

- Some unresolved API errors that could affect the integration with the front end.