Daily Scrum Meeting Minutes

Date: May 22nd, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:45 pm
End Time: 1:00 pm

Ruiz Rolando:
How many hours did I work since the last meeting?

- 2.5 hours.

What was done since the last scrum meeting?

- Continued on work the user authentication module to get it ready for code implementation..

What is planned to be done until the next scrum meeting?

- Run tests and await feedback on current status of the module

What are the hurdles?

- Figuring out the optimal way to implement the user authentication.

Candelario Reinniel Ong:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- Continue on refinement of video encoding as well as optimization for the video upload size.

What is planned to be done until the next scrum meeting?

- Putting in and testing the functionality in our front end.

What are the hurdles?

- No major hurdles at the moment; monitoring for performance issues during integration.

Garcia Fernandez Amanda:
How many hours did I work since the last meeting?

- 3 hours.

What was done since the last scrum meeting?

- Continue developing the UI for the front end.

What is planned to be done until the next scrum meeting?

- User testing is still being worked at.

What are the hurdles?

- Awaiting more detailed user feedback to ensure the interface meets user expectations.

Lizazo Raul:
How many hours did I work since the last meeting?

- 3 hours.

What was done since the last scrum meeting?

- Implementing the approved designs into the app’s frontend..

What is planned to be done until the next scrum meeting?

- Await feedback regarding how the designs work and flow in practice..

What are the hurdles?

- Coordination with the backend team to ensure design compatibility with existing APIs.

Torres Daniel:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- Continue working on the API

What is planned to be done until the next scrum meeting?

- API is being implemented in the current code

What are the hurdles?

- Some unresolved API errors that could affect the integration with the front end.