Daily Scrum Meeting Minutes

Date: May 23rd, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:45 pm
End Time: 1:00 pm

Ruiz Rolando:
How many hours did I work since the last meeting?

- 2.5 hours.

What was done since the last scrum meeting?

- Research and setup Android development environment as well as MySQL.

What is planned to be done until the next scrum meeting?

- Continue setting up environment for android development

What are the hurdles?

- No hurdles at the moment.

Candelario Reinniel Ong:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- Continue research on best way to upload/retrieve video files from a database

What is planned to be done until the next scrum meeting?

- Develop database schema for storing user information, list of routines/exercise which includes videos

What are the hurdles?

- No major hurdles at the moment.

Garcia Fernandez Amanda:
How many hours did I work since the last meeting?

- 2.5 hours.

What was done since the last scrum meeting?

- Developed the UI for the login page.

What is planned to be done until the next scrum meeting?

- Test functionality for the front-end of login page.

What are the hurdles?

- Waiting for approval to continue on other user interfaces for core features of the app.

Lizazo Raul:
How many hours did I work since the last meeting?

- 2.5 hours.

What was done since the last scrum meeting?

- Work on possible designs for UI/UX of core features, researching best practices to ensure intuitive and streamlined experience.

What is planned to be done until the next scrum meeting?

- Listen to feedback for the designs for user experience.

What are the hurdles?

- Coordination with the backend team to ensure design compatibility with existing APIs.

Torres Daniel:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- Continue working on the API for user login/account creation

What is planned to be done until the next scrum meeting?

- Work on implementing forms for account creation and connecting them to the database

What are the hurdles?

- Waiting feedback/updates for best way to interact with the database and how the data will be structured