Date: May 30th, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:45 pm
End Time: 1:00 pm

### Ruiz Rolando:

How many hours did I work since the last meeting?
3 hours.

What was done since the last scrum meeting?
Continued with the environment setup for Android development continue on initial setup for MySQL database connections.

What is planned to be done until the next scrum meeting?
Continue implementation of the android app and create a shared repository on GitHub

What are the hurdles?
Coordinate implementation of backend features with the front-end.

### Candelario Reinniel Ong:

How many hours did I work since the last meeting?
3 hours.

What was done since the last scrum meeting?
Continue developing the database schema for storing user information, lists of routines/exercises including videos.

What is planned to be done until the next scrum meeting?
Continue database design to match requirements of the application, such as storing user info, their routines and exercises.

What are the hurdles?
No major hurdles at the moment.

### Garcia Fernandez Amanda:

How many hours did I work since the last meeting?
3 hours.

What was done since the last scrum meeting?
Tested the functionality for the front-end of the login page.

What is planned to be done until the next scrum meeting?
Continue on the UI for the main dashboard. Discuss with the team the best UI components to service the app.

What are the hurdles?
Still waiting for approval to continue on other user interfaces for core features of the app.

### Lizazo Raul:

How many hours did I work since the last meeting?
3 hours.

What was done since the last scrum meeting?
Move forward on the feedback on the designs for user experience.

What is planned to be done until the next scrum meeting?
Deliver the UI/UX designs and prepare them for implementation.

What are the hurdles?
Coordination with the backend team to ensure design compatibility with the APIs being created.

### Torres Daniel:

How many hours did I work since the last meeting?
2.5 hours.

What was done since the last scrum meeting?
Continue to implement forms for account creation so that we can store essential user information.

What is planned to be done until the next scrum meeting?
Complete the connection of the forms to the database and test the functionality.

What are the hurdles?
Awaiting feedback/updates on the best way to interact with the database and how the data will be structured.