Meeting Minutes

Date: Friday, May 31st, 2024

Time: 12:45 PM - 1:00 PM

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Discussion:

Ruiz Rolando:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Continued with the environment setup for Android development and continued initial setup for MySQL database connections.

- Planned Tasks: Continue implementation of the Android app and create a shared repository on GitHub.

- Hurdles: Coordinate implementation of backend features with the front-end.

Candelario Reinniel Ong:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Continued developing the database schema for storing user information, lists of routines/exercises including videos.

- Planned Tasks: Continue database design to match requirements of the application, such as storing user info, their routines, and exercises.

- Hurdles: No major hurdles at the moment.

Garcia Fernandez Amanda:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Tested the functionality for the front-end of the login page.

- Planned Tasks: Continue on the UI for the main dashboard. Discuss with the team the best UI components to service the app.

- Hurdles: Still waiting for approval to continue on other user interfaces for core features of the app.

Lizazo Raul:

- Hours Worked Since Last Meeting: 3 hours

- Completed Tasks: Moved forward on the feedback on the designs for user experience.

- Planned Tasks: Deliver the UI/UX designs and prepare them for implementation.

- Hurdles: Coordination with the backend team to ensure design compatibility with the APIs being created.

Torres Daniel:

- Hours Worked Since Last Meeting: 2.5 hours

- Completed Tasks: Continued to implement forms for account creation so that essential user information can be stored.

- Planned Tasks: Complete the connection of the forms to the database and test the functionality.

- Hurdles: Awaiting feedback/updates on the best way to interact with the database and how the data will be structured.