Daily Scrum Meeting Minutes:

Date: May 17th, 2024

Attendees:

- Ruiz, Rolando

- Candelario, Reinniel Ong

- Garcia Fernandez, Amanda

- Lizazo, Raul

- Torres, Daniel

Start Time: 1:10 PM
End Time: 1:25 PM

Ruiz, Rolando:
How many hours did I work since the last meeting?

- 2.5 hours.

What was done since the last scrum meeting?

- Continued developing the backend logic for user authentication.

What is planned to be done until the next scrum meeting?

- Test backend logic for user authentication.

What are the hurdles?

- Resolve issues with connecting to the database, work on more specifications with regard to including exercise details/instructions when users add to their routines.

Candelario, Reinniel Ong:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- Continued to test video encoding when users upload new exercises.

What is planned to be done until the next scrum meeting?

- Set restrictions on maximum video upload size.

What are the hurdles?

- None at the moment.

Garcia Fernandez, Amanda:
How many hours did I work since the last meeting?

- 2 hours

What was done since the last scrum meeting?

- Continued developing user interfaces for uploading routines.

What is planned to be done until the next scrum meeting?

- Continue working on UI/UX for the app

What are the hurdles?

- None at the moment.

Lizazo, Raul:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- Continued to research designs that would work best to keep the app streamlined and easy to use.

What is planned to be done until the next scrum meeting?

- Continue researching the best practices with regard to UI/UX.

What are the hurdles?

- Awaiting feedback on the new designs.

Torres, Daniel:
How many hours did I work since the last meeting?

- 2 hours.

What was done since the last scrum meeting?

- Continued to test example REST/CRUD for backend api.

What is planned to be done until the next scrum meeting?

- Testing post, update, deleting operations in the database.

What are the hurdles?

- Find the consensus with the team on what backend database to use.