Date: May 24th, 2024

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:45 pm
End Time: 1:00 pm

### Ruiz Rolando:

How many hours did I work since the last meeting?
3 hours.

What was done since the last scrum meeting?
Continued setting up the environment for Android development and began initial setup for MySQL database connections.

What is planned to be done until the next scrum meeting?
Start basic implementation of the main activity in the Android app.

What are the hurdles?
No hurdles at the moment.

### Candelario Reinniel Ong:

How many hours did I work since the last meeting?
2.5 hours.

What was done since the last scrum meeting?
Developed the database schema for storing user information, lists of routines/exercises including videos.

What is planned to be done until the next scrum meeting?
Begin coding the backend logic for uploading and retrieving video files.

What are the hurdles?
No major hurdles at the moment.

### Garcia Fernandez Amanda:

How many hours did I work since the last meeting?
3 hours.

What was done since the last scrum meeting?
Tested the functionality for the front-end of the login page.

What is planned to be done until the next scrum meeting?
Develop the UI for the main dashboard.

What are the hurdles?
Still waiting for approval to continue on other user interfaces for core features of the app.

### Lizazo Raul:

How many hours did I work since the last meeting?
3 hours.

What was done since the last scrum meeting?
Received and incorporated feedback on the designs for user experience.

What is planned to be done until the next scrum meeting?
Finalize the UI/UX designs and prepare them for implementation.

What are the hurdles?
Coordination with the backend team to ensure design compatibility with existing APIs.

### Torres Daniel:

How many hours did I work since the last meeting?
2.5 hours.

What was done since the last scrum meeting?
Implemented forms for account creation and began connecting them to the database.

What is planned to be done until the next scrum meeting?
Complete the connection of the forms to the database and test the functionality.

What are the hurdles?
Awaiting feedback/updates on the best way to interact with the database and how the data will be structured.