Meeting Minutes for Flex Workout App Planning

Date: May 10th, 2024

Attendees:

- Ruiz, Rolando

- Candelario, Reinniel Ong

- Garcia Fernandez, Amanda

- Lizazo, Raul

- Torres, Daniel

Start time: 12:00 pm
End time: 1:00 pm

Discussion:

The product owner described the need for a mobile app where users can easily find and share different types of workouts and routines. Key features discussed included the ability for users to:

- Create and save their workout routines.

- Attach videos or demonstrations to their workouts.

- Share routines with other users.

- Search for routines based on specific criteria (e.g., no equipment necessary).

Drafted User Stories:

- User Story #1: "As a user, I want to create and save my workout routines so that I can access them anytime."

- User Story #2: "As a user, I want to attach videos or specific instructions to my workout routines so that I can ensure exercises are performed correctly."

- User Story #3: "As a user, I want to share my workout routines with friends or the public so that others can benefit from them."

- User Story #4: "As a user, I want to search for workout routines based on specific criteria such as the type of equipment available so that I can find routines that suit my needs."

Next Steps:

- Finalize User Stories:

  - The team will review and finalize the user stories for accuracy and feasibility with the product owner.

- Technical Feasibility Assessment:

  - The development team will assess the technical requirements and challenges for attaching videos and managing data.

- Design Mockups:

  - The UX/UI designer, Torres, Daniel, will start creating initial design mockups based on the user stories and product owner’s input.

- Environment Setup:

  - Candelario, Reinniel Ong will lead the setup of the development and testing environments to ensure the team can start on development quickly.

- Stakeholder Meeting:

  - Schedule a follow-up meeting with the stakeholders to present the finalized user stories, design mockups, and project timeline.

- Sprint Planning:

  - Organize the first sprint planning meeting to allocate tasks and set sprint goals based on the finalized user stories.

Challenges Identified:

- Need clarity on data security and privacy concerns related to user-shared content.

- Determining the best tools and platforms for video integration within the app.