Sprint Backlog Grooming Meeting Minutes #7:

Attendees:

- Ruiz Rolando

- Candelario Reinniel Ong

- Garcia Fernandez Amanda

- Lizazo Raul

- Torres Daniel

Start Time: 12:00 pm
End Time: 12:30 pm

The following user stories were created/discussed/refined/prioritized:

User Story #1: "As a user, I want to create and save my workout routines so that I can access them anytime."

- Status: In Progress

- Discussed improving data validation and user feedback mechanisms.

User Story #2: "As a user, I want to attach videos or specific instructions to my workout routines so that I can ensure exercises are performed correctly."

- Status: In Progress

- Reviewed video upload size restrictions and encoding settings for optimal performance.

User Story #3: "As a user, I want to share my workout routines with friends or the public so that others can benefit from them."

- Status: Not Started

- Prioritized for the next sprint; need to discuss privacy settings and sharing options.

User Story #4: "As a user, I want to search for workout routines based on specific criteria such as the type of equipment available so that I can find routines that suit my needs."

- Status: Not Started

- Defined search parameters and filtering options to be developed.

The user stories below are completed:

- None as of this meeting; ongoing development is noted in user stories #1 and #2.

Discussion Points:

- Importance of aligning the UI/UX design with backend functionalities for a seamless user experience.

- Need for continuous testing, especially with the video functionalities to ensure robustness and user satisfaction.

- Plans to introduce user feedback mechanisms early in the development process to gather actionable insights and make necessary adjustments.