Sprint Planning Meeting Minutes

Date: May 28th, 2024

Attendees:

- Ruiz, Rolando

- Candelario, Reinniel Ong

- Garcia Fernandez, Amanda

- Lizazo, Raul

- Torres, Daniel

Start Time: 12:15 PM
End Time: 12:45 PM

After discussion, the velocity of the team was estimated to be 20 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

- User Story #1: "As a user, I want to create and save my workout routines so that I can access them anytime."

- User Story #2: "As a user, I want to attach videos or specific instructions to my workout routines so that I can ensure exercises are performed correctly."

The team members indicated their willingness to work on the following user stories:

Ruiz, Rolando

- User Story #1: Create and Save Workouts
Responsibilities: Backend development for account management and data storage.

Candelario, Reinniel Ong

- User Story #2: Attach Videos and Instructions
Responsibilities: Setup video storage and retrieval mechanisms, integration with the front end.

Garcia Fernandez, Amanda

- User Story #1: Create and Save Workouts
Responsibilities: Developing the user interface for creating and editing workouts.

Lizazo, Raul

- User Story #2: Attach Videos and Instructions
Responsibilities: Designing UI components for video attachment and playback within the app.

Torres, Daniel

- User Story #1: Create and Save Workouts
Responsibilities: Front-end development, ensuring the UI is responsive and user-friendly.

Next Steps:

- Technical Setup: Ensure all team members have access to the necessary development tools and platforms.

- Development Start: Begin coding based on the agreed architecture and design.

- Daily Stand-ups: Start daily meetings from the next day to track progress and address any issues.

- Mid-Sprint Review: Schedule a meeting at the sprint's midpoint to assess progress and make necessary adjustments.

Challenges Identified:

- Need for a robust database schema to handle dynamic workout creation.

- Ensuring seamless video upload and playback across different devices.